Sprint: 2

**Date:** 15/09/2020

**Scrum Master (Name + ID):** Alin Cimpean s3780838

**Development Team (Name + ID)**: Angela Alviano s3782264 Grace Kerr s3723465 William Guida s3707064 Su-Kuen Koh s3769533

### **Sprint Goal**

**Sprint Goal:**

To implement the following features:

* Different dashboard for admins, workers and customers.
* Customers are able to browse services that are available.

**Sprint Capacity:** Total capacity for a 1 week 50 hours

**Special Circumstances:** Uni commitments/classes.

Work schedule:

Wednesday day

Thursday day -> nights

Sunday early morning -> day

### **Sprint Goal & User Stories**

STORY\_ID 5 -> ITEM\_ID 5.1

STORY\_ID 10 -> ITEM\_ID 10.1

STORY\_ID 10 -> ITEM\_ID 10.2

STORY\_ID 10 -> ITEM\_ID 10.3

STORY\_ID 10 -> ITEM\_ID 10.4

STORY\_ID 16 -> ITEM\_ID 16.3

STORY\_ID 18 -> ITEM\_ID 18.4

### **Summary**

**a)** Tools that will be used

<https://github.com/RMIT-SEPT/majorproject-7-tues-14-30-4.git>

<https://trello.com/b/mdS1PQ3c/sept-tues-1430-4>

<https://toggl.com/app/timer>

<https://discord.gg/tA6KWu>

<https://drive.google.com/drive/folders/1NUceUUp3__5W7iXOujfTdvKTiu7o4TW4?usp=sharing>

* All team members are now well familiarized with using online tools and working with them. The daily scrum meetings are to be held every Monday at 10:30am, Tuesday at 2:30pm, and Friday at 11:30am.
* Scrum master and person in charge of these meetings: Alin Cimpean.

**b)** Define what each team member is tasked with, following the meeting

**Frontend:** Grace Kerr, Will Guida, Su-Kuen Koh

**Backend:** Alin Cimpean, Angela Alviano, Su-Kuen Koh

**Documentation:** Alin Cimpean, Angela Alviano, Grace Kerr

**Unit Testing:** Will Guida, Su-Kuen Koh

Following this Sprint Planning meeting, all team members were assigned with specific tasks to be implemented. For this particular sprint, the features prioritised were:

* To implement a dashboard for users who are logged in.
* Customers are able to see a list of services that are available.

Unit tests are to be written for backend and frontend components.

**c)** Address any issues noted throughout the meeting for discussion before closing

**d)** Document issues designed for discussion or follow-up, outside the meeting. Assign ownership (person in charge)